# Harford Property Management — Exchange Online Administration

Project 2 Split: 10 Members / 10 Responsibilities

## Member Responsibilities

| Member 1 — Business Context & Planning |  |
| --- | --- |
| 1. | Document the full Harford Property Management business scenario and migration background |
| 2. | Write the mailbox architecture design document covering all mailbox types used |
| 3. | Define naming conventions for shared mailboxes, room mailboxes, and distribution lists |
| 4. | Create the Change Record for the Exchange Online initial build |

| Member 2 — Shared Mailboxes |  |
| --- | --- |
| 1. | Create three shared mailboxes: info@, accounts@, and support@ |
| 2. | Assign Full Access and Send As permissions to the appropriate department groups |
| 3. | Document the Send As permission delay (up to 60 minutes) in the runbook |
| 4. | Write the 'Create Shared Mailbox' and 'Grant Mailbox Permissions' runbooks |

| Member 3 — Distribution Lists |  |
| --- | --- |
| 1. | Build distribution lists for all-staff, finance, and management |
| 2. | Configure external sender authentication required on each distribution list |
| 3. | Test and verify that external senders are correctly restricted |
| 4. | Write the 'Create Distribution List' runbook |

| Member 4 — Room & Equipment Mailboxes |  |
| --- | --- |
| 1. | Create the boardroom room mailbox with capacity 12 and auto-accept enabled |
| 2. | Create the equipment mailbox for the projector |
| 3. | Configure AllowConflicts: $false via PowerShell to prevent double-bookings |
| 4. | Write the 'Create Room Mailbox' runbook and document the double-booking challenge |

| Member 5 — Mail Flow Rules |  |
| --- | --- |
| 1. | Configure the external email disclaimer mail flow rule |
| 2. | Set up the HR redirect rule and the block dangerous attachments rule (.exe, .bat, .vbs) |
| 3. | Create the [EXTERNAL] subject prefix rule scoped to external senders only |
| 4. | Document the rule ordering challenge and priority evaluation behaviour |

| Member 6 — Anti-Spam Policy |  |
| --- | --- |
| 1. | Configure a stricter anti-spam policy for the management group |
| 2. | Set bulk email threshold to 5 (vs default 7) for the management group |
| 3. | Test and verify the policy is correctly scoped to management only |
| 4. | Write the anti-spam configuration design document |

| Member 7 — Modern Authentication & Security |  |
| --- | --- |
| 1. | Block basic authentication for Exchange ActiveSync across the tenant |
| 2. | Enforce modern authentication only for all mobile and client connections |
| 3. | Document the mobile access policy design |
| 4. | Test authentication behaviour on both modern and legacy clients |

| Member 8 — Leaver Mailbox Access |  |
| --- | --- |
| 1. | Grant IT Admin Full Access to the former IT manager's leaver mailbox |
| 2. | Document the legal and HR approval process required before access is granted |
| 3. | Write the 'Access Leaver Mailbox' runbook including the formal approval step |
| 4. | Note GDPR considerations and authorisation requirements in the runbook |

| Member 9 — GitHub Documentation |  |
| --- | --- |
| 1. | Set up the GitHub repository and folder structure for the project |
| 2. | Publish all design documents: mailbox architecture, shared mailbox design, mail flow rules, anti-spam configuration, mobile access policy |
| 3. | Maintain the Change Record and ensure all documents are consistently formatted |
| 4. | Collect completed runbooks from all members and upload to the repository |

| Member 10 — Troubleshooting Guide & Lessons Learned |  |
| --- | --- |
| 1. | Write the Troubleshooting Guide covering mail flow rule conflicts, permission propagation delays, and shared mailbox Send As failures |
| 2. | Document all lessons learned: rule testing scope, permission delays, room mailbox configuration, leaver access process, [EXTERNAL] prefix rationale |
| 3. | Ensure the licence-to-mailbox and Send As delay warnings are in relevant runbooks |
| 4. | Compile final review of all documentation for audit readiness |

## Key Dependencies

| Member | Dependency Note |
| --- | --- |
| Member 2 | Must finish shared mailboxes before Member 5 can test mail flow rules end-to-end. |
| Member 3 | Must finish distribution lists before Members 5 and 6 can scope rules and policies correctly. |
| Member 5 | Must coordinate with Member 1 to align mail flow rules with the mailbox architecture design. |
| Member 9 | Depends on all members submitting completed runbooks and design docs before finalising the repository. |
| Member 10 | Should collect notes from all members to write an accurate and complete troubleshooting guide. |